# Weekly Executive Update

SAT Platform  |  6–11 July 2026

From: Product & Engineering

Status: Strong progress; release validation pending

BOTTOM LINE  In one week, SAT Platform advanced from its initial build to a secure learning product. Students can now complete full SAT tests, review performance, practice weaknesses, and use Classes, Question Bank, and Vocabulary. The latest release is complete locally and awaits deployment checks.

| 7 commits this week | 98 original SAT questions | 3 new learning areas | 25 JS files syntax-checked |
| --- | --- | --- | --- |

# Business outcomes

- Secure assessment foundation — Supabase authentication, role controls, Row Level Security, and server-side scoring protect student data and answers.

- Stronger student experience — Full test-day tools, typed Math responses, detailed results, mistake practice, goals, streaks, and badges are now available.

- Broader learning offer — Classes, secure Question Bank sessions, and Vocabulary flashcards/quizzes extend learning beyond assigned tests.

- Ready-to-use SAT content — A 98-question full-length practice test was added and assigned to existing students, with 10 Math grid-in questions.

# Release status

Current position: The final feature commit is one commit ahead of the remote branch. Database migrations for Classes, Question Bank, and Vocabulary are prepared but not yet confirmed in the target environment. All 25 JavaScript files passed syntax validation; full end-to-end testing is still required.

# Immediate actions

- Release — Push the final commit and apply migrations 003–006.

- Validate — Run a focused smoke test across login, classes, testing, results, practice, and vocabulary.

- Stabilize — Update deployment documentation and add a basic automated test/CI baseline.